65th Daily Scrum Meeting Minutes:

Attendees: Claudia Cruz Teruel, Joseph McNulty-Lamparter, David Moore, Ornans Pierre

Start time: 12/01/2025 11:30 am

End time: 12/01/2025 12:00 pm

Claudia Cruz Teruel:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started cooperating on team’s github repository

  - Researched how other applications implement design

  - Worked on some color palette options

  - Participated in retrospective and review meetings

- What is planned to be done until the next scrum meeting?

  - Finalize on a name for the application

  - Keep polishing home page general design and decide color palette

- What are the hurdles?

  - Managing time successfully to fulfill all tasks from this project and from other courses.

Joseph McNulty-Lamparter:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Collaborated with group members to complete backlog

  - Communicated with other group members to ensure clarity of responsibilities

  - Completed local and cloud deployment of application to ensure smooth demonstration

  - Formatted and uploaded poster

- What is planned to be done until the next scrum meeting?

  - Complete the video demonstration

  - Help with project documentation

  - Create team introduction video

- What are the hurdles?

  - Balancing the project with other classes and responsibilities

David Moore:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work Done: Finished user manual

- What is planned to be done until the next scrum meeting?

  - Work on project documentation

- What are the hurdles?

  - Finishing project documentation while working on other final exams

Ornans Pierre

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Coming up with sizes of fonts and designs for the website

- What is planned to be done until the next scrum meeting?

  - Finishing designing

- What are the hurdles?

  - Working on  designs and fonts for the project