Date: 09/11/2025

Attendees: Jayden Sandoval, Samuel Gonzalez, Josein Alsadah, Roberto Ocampo,

Start time: 8:20 PM

End time: 10:20 PM

Student 1: Samuel Gonzalez

What have you done since the last scrum meeting?

Began working in SQL and translating the database over from Excel.

What is planned to be done until the next scrum meeting?

Continue working on SQL.

What are the hurdles?

Database designing.

Student 2: Jayden Sandoval

What have you done since the last scrum meeting?

Begin transferring excel template into mySQL database

What is planned to be done until the next scrum meeting?

Continue transferring and discussing database needs

What are the hurdles?

MySQL requires a server to run on, will be hard to collaborate on it

Student 3: Josein Alsadah

What have you done since the last scrum meeting?

Start transferring excel sheet into SQL database

What is planned to be done until the next scrum meeting?

Continue discussing database needs

What are the hurdles?

SQL requires a server in order for the team to work together simultaneously

Student 4: Roberto Ocampo

What have you done since the last scrum meeting?

Started transferring excel data into SQL database.

What is planned to be done until the next scrum meeting?

Continue transferring excel data and discussing further plans.

What are the hurdles?

Figuring out how to work on the SQL database together as a team.