Date: 9/15/2025

Attendees: Jayden Sandoval, Samuel Gonzalez, Josein Alsadah, Roberto Ocampo,

Start time: 7:30pm

End time: 9:30pm

Student 1: Jayden Sandoval

What have you done since the last scrum meeting?

Continued creation of mySQL database

What is planned to be done until the next scrum meeting?

Continue working on database, create placeholder devices to test, begin discussion of creation of webapp or website to input data

What are the hurdles?

Database sharing across team members

Student 2: Samuel Gonzalez

What have you done since the last scrum meeting?

Continued working on the database.

What is planned to be done until the next scrum meeting?

Begin developing the front end.

What are the hurdles?

Database design.

Student 3: Josein Alsadah

What have you done since the last scrum meeting?

Keep progressing the database.

What is planned to be done until the next scrum meeting?

Start developing the front end

What are the hurdles?

Design of the database

Student 4: Roberto Ocampo

What have you done since the last scrum meeting?

Keep working on the database.

What is planned to be done until the next scrum meeting?

Start working on the front end.

What are the hurdles?

Database design.