Date: 10/09/2025

Attendees: Jayden Sandoval, Samuel Gonzalez, Josein Alsadah, Roberto Ocampo,

Start time: 9:00

End time: 11:00

Student 1: Jayden Sandoval

What have you done since the last scrum meeting?

Worked on database more, making sure new devices can be added with different IDs assigned to them automatically

What is planned to be done until the next scrum meeting?

Continue work on database, figure out why checked out devices aren't automatically flagged as unavailable

What are the hurdles?

Database design and testing

Student 2: Samuel Gonzalez

What have you done since the last scrum meeting?

Continued front end development and collaborated with database design.

What is planned to be done until the next scrum meeting?

Continue working on front end, improving user interface.

What are the hurdles?

Implementing good website design.

Student 3: Roberto Ocampo

What have you done since the last scrum meeting?

Continued working on database and web app.

What is planned to be done until the next scrum meeting?

Further work on database and web app.

What are the hurdles?

Designing the database and web app.

Student 4: Josein Alsadah

What have you done since the last scrum meeting?

Worked on database

What is planned to be done until the next scrum meeting?

Continue work on database

What are the hurdles?

Database design