Sprint Retrospective Meeting Minutes

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 8:00 pm

End time: 9:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We had a reasonable estimation.

- Did we do a good job estimating the points (time required) for each user story?

  - More time was required than expected.

- Did each team member work as scheduled?

  - Yes.

What went right?

- Successfully generated fake test cases using public genome data and created a pipeline starting point.

- Started UI design.

- Started research into AI model.

How to address the issues in the next sprint?

- How to improve the process?

  - Break tasks into smaller steps and document each clearly.

- How to improve the product?

  - Add more diverse test cases and integrate multiple knowledge bases (ClinVar + HPO) to boost accuracy.