Daily Scrum Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 7:00 pm

End time: 9:00 pm

Pooja Lad:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Debugging and expanding test cases.

- What is planned to be done until the next scrum meeting?

  - Continue expanding test cases.

- What are the hurdles?

  - None.

Anncarolyne Power:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Began redeveloping figma frontend designs based off of design architecture

- What is planned to be done until the next scrum meeting?

  - Continue creating nice figma designs to base UI off of

- What are the hurdles?

  - N/A

Rebeca Serralta:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Stephanie Painchault:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Testing and refining some of the models.

- What is planned to be done until the next scrum meeting?

  - Continue refining and adjusting the models.

- What are the hurdles?

  - No hurdles

Gavin Diaz:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Identify and research ML models that will be used to work with at baseline.

- What is planned to be done until the next scrum meeting?

  - Continue research on ML models.

- What are the hurdles?

  - No hurdles at this moment.