Daily Scrum Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 11:10 pm

End time: 2:10 pm

Pooja Lad:

- How many hours did I work since the last meeting?

  - Two hours.

- What was done since the last scrum meeting?

  - Created another test case with spiked variant for validation.

- What is planned to be done until the next scrum meeting?

  - Work on linking the new test case to matching HPO symptoms.

- What are the hurdles?

  - None.

Anncarolyne Power:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Completed high fidelity. Created a repo for the frontend code. Invited teammates.

- What is planned to be done until the next scrum meeting?

  - Create a branch and begin some simple frontend code.

- What are the hurdles?

  - N/A

Rebeca Serralta:

- How many hours did I work since the last meeting?

2 hour

- What was done since the last scrum meeting?

Research.

- What is planned to be done until the next scrum meeting?

  - I'll will continue to do research.

- What are the hurdles?

  - technical problems

Stephanie Painchault:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Tested other models with sample data.

- What is planned to be done until the next scrum meeting?

  - Get more data and define more parameters.

- What are the hurdles?

  - No hurdles

Gavin Diaz:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Looking into different model options.

- What is planned to be done until the next scrum meeting?

  - Try out a basic model and continue research.

- What are the hurdles?

  - No hurdles at this moment.