Sprint Planning Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 9:00 pm

End time: 10:00 pm

After discussion, the velocity of the team was estimated to be medium-to-high.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Research Conditions

  - I want to identify 5–10 common skin conditions and their symptoms, so that we can create a dataset for model training.

- User Story 2: Interactive Interface

  - I want to enter symptoms into a user-friendly site and get predicted conditions, so that I can interact easily with the model.

- User Story 3: Creating labeling guidelines

  - I want a clear label set (eczema, psoriasis, acne, dermatitis, unknown) with examples and rules so that annotators stay consistent.

- User Story 4: Handle Class Imbalance

  - I want strategies such as class weighting or oversampling so that rare conditions are not under-represented in training.

- User Story 5: Design Input Form

  - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

- User Story 6: Basic Model Prototype

  - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.

The team members indicated their willingness to work on the following user stories.

- Pooja Lad

  - User Story 1: Research Skin Condition

  - User Story 3: Creating labeling guidelines

- Anncarolyne Power

  - User Story 5: Design Input Form

    - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

  - User Story 2: Interactive Interface

    - I want to enter symptoms into a user-friendly site and get predicted conditions, so that I can interact easily with the model.

- Rebeca Serralta

  - User Story 5: Design Input Form

    - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

- Gavin Diaz

  - User Story 4: Handle Class Imbalance

    - I want strategies such as class weighting or oversampling so that rare conditions are not under-represented in training.

  - User Story 6: Basic Model Prototype

    - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.

- Stephanie Painchault

  - User Story 3: Creating labeling guidelines

    - I want a clear label set (eczema, psoriasis, acne, dermatitis, unknown) with examples and rules so that annotators stay consistent.

  - User Story 6: Basic Model Prototype

    - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.