Daily Scrum Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 6:00 pm

End time: 9:00 pm

Pooja Lad:

- How many hours did I work since the last meeting?

  - 4 hours.

- What was done since the last scrum meeting?

  - Merged datasets successfully, but ran into some mismatched patient IDs and duplicate gene entries. Logged issues for review.

- What is planned to be done until the next scrum meeting?

  - Debug merge logic and confirm that all gene-symptom relationships map correctly.

- What are the hurdles?

  - None.

Anncarolyne Power:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Continued researching into how APIs work and the different structures of APIs

- What is planned to be done until the next scrum meeting?

  - Figure out how to combine the API into the user input box of the frontend from last sprint.

- What are the hurdles?

  - N/A

Rebeca Serralta:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Stephanie Painchault:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Made some changes to the models based on needs.

- What is planned to be done until the next scrum meeting?

  - Continue working on the code.

- What are the hurdles?

  - No hurdles

Gavin Diaz:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Creating a new list of models to look at. We have eliminated the models we do not like and intend to do more research.

- What is planned to be done until the next scrum meeting?

  - Continue research on ML models.

- What are the hurdles?

  - No hurdles at this moment.