Sprint Retrospective Meeting Minutes

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 7:00 pm

End time: 8:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We slightly underestimated the time needed to finalize the knowledge base and integrate the VCF annotation pipeline.

- Did we do a good job estimating the points (time required) for each user story?

  - Some tasks required more time than expected because of debugging the knowledge base script and ensuring consistent rsID linkage across test cases.

- Did each team member work as scheduled?

  - Yes.

What went right?

- Successfully generated and validated multiple synthetic test cases using the unified disease knowledge base.

- Completed the VCF annotation pipeline linking variants to rsIDs from dbSNP and ClinVar.

- Validated the rule-based prediction system for symptom and variant overlap.

- Progressed on UI design and planned model integration into the web interface.

- Began preparing the dataset for training the machine learning model.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue breaking down tasks into smaller, trackable subtasks and ensure more parallel work across team members. Allocate focused time for data quality checks and model testing before integration. Consider setting clearer internal deadlines for each stage of the data pipeline.

- How to improve the product?

  - Incorporate additional ontologies or medical databases to strengthen phenotype-genotype coverage.

  - Finalize the AI model pipeline and connect it to the web interface for live testing.