Sprint Review Meeting Minutes

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 8:00pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Knowledge Base Integration

  - I want to build a structured database that connects diseases with their known symptoms (HPO terms) and pathogenic genetic variants (ClinVar rsIDs), so that the system can reason about phenotype-genotype relationships.

- User Story 2: Synthetic Case Generation

  - I want to create automated scripts that generate synthetic patient test cases based on the knowledge base, so that the model can be trained and evaluated without using real patient data.

- User Story 3: VCF Annotation Pipeline

  - I want to annotate genetic variant files (VCFs) with dbSNP rsIDs and ClinVar metadata, so that variant data can be matched to disease records during model inference.

- User Story 4: Rule-Based Diagnostic Prototype

  - I want to implement a logic-based system that predicts and ranks potential conditions based on overlapping symptoms and variant data, so that we can verify the knowledge base’s accuracy before training the AI model.

- User Story 5: Define Evaluation Metrics

  - I want to establish key performance metrics (such as Top-k accuracy, precision, recall, and macro-F1) so that the success of the AI model can be measured quantitativel

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 6: Train and Validate AI Model

  - I want to train a machine learning classifier (e.g., Random Forest or LightGBM) using generated cases, so that the model can learn probabilistic relationships between symptoms, variants, and diseases.

- User Story 7: Web Application Interface

  - I want to design and build a web-based interface where users can input symptoms and optionally upload VCF files, so that they can receive predicted conditions through an interactive experience.

- User Story 8: Explainable Results Page

  - I want to create a results page that displays predicted diseases, confidence scores, and the key contributing symptoms and variants, so that users can understand how the model reached its conclusion.

- User Story 9: Interactive Visualization

  - I want to include interactive visual elements (e.g., probability charts and feature importance graphs) so that model predictions can be interpreted more easily and intuitively.