Daily Scrum Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 6:00 pm

End time: 9:00 pm

Pooja Lad:

- How many hours did I work since the last meeting?

  - Four hours.

- What was done since the last scrum meeting?

  - Cleaned and standardized symptom data to align with gene dataset. Identified inconsistent column names and missing values.

- What is planned to be done until the next scrum meeting?

  - Write a cleaning script to handle missing symptom entries and merge the two datasets cleanly.

- What are the hurdles?

  - None.

Anncarolyne Power:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Helped create user stories and prepared for what this sprint would contain

- What is planned to be done until the next scrum meeting?

  - Begin to construct a POA for this sprint. Also figure out how to combine the API into the user input box of the frontend from last sprint

- What are the hurdles?

  - N/A

Rebeca Serralta:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Continued working on the model

- What is planned to be done until the next scrum meeting?

I plan to define the last sprints goals.

- What are the hurdles?

Stephanie Painchault:

- How many hours did I work since the last meeting?

  - 4 hours .

- What was done since the last scrum meeting?

  - Worked on new ML models and tested the results.

- What is planned to be done until the next scrum meeting?

  - Finalized some test results and planned final sprint.

- What are the hurdles?

  - No hurdles

Gavin Diaz:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Conducted research on which model would be the best approach. Depending on the dataset, we have different approaches available.

- What is planned to be done until the next scrum meeting?

  - Inspect the gene dataset and verify which model would be best.

- What are the hurdles?

  - No hurdles at this moment.