Daily Scrum Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 6:00 pm

End time: 9:00 pm

Pooja Lad:

- How many hours did I work since the last meeting?

  - 4 hours.

- What was done since the last scrum meeting?

  - Fixed merge conflicts by re-indexing dataframes and removing duplicates. Began annotating genes with known cancer markers from ClinVar.

- What is planned to be done until the next scrum meeting?

  - Finish annotation step and verify output accuracy.

- What are the hurdles?

  - None.

Anncarolyne Power:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - Continued more research into APIs

  - Look into tutorials on how APIs work, FastAPI seems to be best bet

- What is planned to be done until the next scrum meeting?

  - Figure out how to combine the API into the user input box of the frontend from last sprint.

- What are the hurdles?

  - N/A

Rebeca Serralta:

- How many hours did I work since the last meeting?

1 hour

- What was done since the last scrum meeting?

Research.

- What is planned to be done until the next scrum meeting?

  - I'll will continue to do research.

- What are the hurdles?

  - technical problems

Stephanie Painchault:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Continued working on the model updates.

- What is planned to be done until the next scrum meeting?

  - Regroup with team to discuss the next major push.

- What are the hurdles?

  - No hurdles

Gavin Diaz:

- How many hours did I work since the last meeting?

  - 2 hours.

- What was done since the last scrum meeting?

  - Conducted research on which model would be the best approach. Depending on the dataset, we have different approaches available.

- What is planned to be done until the next scrum meeting?

  - Inspect the gene dataset and verify which model would be best.

- What are the hurdles?

  - No hurdles at this moment.