Sprint Retrospective Meeting Minutes

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 7:00 pm

End time: 8:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We slightly overestimated our velocity this sprint. While the integration of the AI model pipeline progressed well, additional time was needed to debug inconsistencies between model outputs and the annotated VCF data.

- Did we do a good job estimating the points (time required) for each user story?

  - Some stories took longer than planned, particularly the web interface integration and result visualization components.

- Did each team member work as scheduled?

  - Yes.

What went right?

- We successfully completed integration of the AI model with the annotated variant database and established a working prototype capable of returning condition predictions based on combined genetic and symptom data.

- The web interface backend and frontend were connected, allowing preliminary user testing for case input and output visualization.

- The dataset used for training was expanded with more ClinVar and OMIM entries, enhancing model accuracy.

How to address the issues in the next sprint?

- How to improve the process?

  - We will increase coordination between the model and UI groups through more frequent short stand-ups focused on integration checkpoints.

- How to improve the product?

  - We also plan to implement additional validation layers for edge cases and expand the phenotype coverage by linking with the Human Phenotype Ontology (HPO) and updated ClinVar releases.