Sprint Review Meeting Minutes

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 8:00pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Knowledge Base Integration

  - I want to build a structured database that connects diseases with their known symptoms (HPO terms) and pathogenic genetic variants (ClinVar rsIDs), so that the system can reason about phenotype-genotype relationships.

- User Story 2: Synthetic Case Generation

  - I want to create automated scripts that generate synthetic patient test cases based on the knowledge base, so that the model can be trained and evaluated without using real patient data.

- User Story 3: VCF Annotation Pipeline

  - I want to annotate genetic variant files (VCFs) with dbSNP rsIDs and ClinVar metadata, so that variant data can be matched to disease records during model inference.

- User Story 4: Rule-Based Diagnostic Prototype

  - I want to implement a logic-based system that predicts and ranks potential conditions based on overlapping symptoms and variant data, so that we can verify the knowledge base’s accuracy before training the AI model.

- User Story 5: Define Evaluation Metrics

  - I want to establish key performance metrics (such as Top-k accuracy, precision, recall, and macro-F1) so that the success of the AI model can be measured quantitatively

- User Story 7: Web Application Interface

  - I want to design and build a web-based interface where users can input symptoms and optionally upload VCF files, so that they can receive predicted conditions through an interactive experience.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 6: Train and Validate AI Model

  - I want to train a machine learning classifier (e.g., Random Forest or LightGBM) using generated cases, so that the model can learn probabilistic relationships between symptoms, variants, and diseases.

- User Story 8: Explainable Results Page

  - I want to create a results page that displays predicted diseases, confidence scores, and the key contributing symptoms and variants, so that users can understand how the model reached its conclusion.

- User Story 9: Interactive Visualization

  - I want to include interactive visual elements (e.g., probability charts and feature importance graphs) so that model predictions can be interpreted more easily and intuitively.