Sprint Planning Meeting Minutes:

Attendees: Pooja Lad, Anncarolyne Power, Rebeca Serralta, Gavin Diaz, Stephanie Painchault

Start time: 9:00 pm

End time: 10:00 pm

After discussion, the velocity of the team was estimated to be medium-to-high.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Research Conditions

  - I want to identify 5–10 common skin conditions and their symptoms, so that we can create a dataset for model training.

- User Story 2: Interactive Interface

  - I want to enter symptoms into a user-friendly site and get predicted conditions, so that I can interact easily with the model.

- User Story 3: Creating labeling guidelines

  - I want a clear label set (eczema, psoriasis, acne, dermatitis, unknown) with examples and rules so that annotators stay consistent.

- User Story 4: Handle Class Imbalance

  - I want strategies such as class weighting or oversampling so that rare conditions are not under-represented in training.

- User Story 5: Design Input Form

  - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

- User Story 6: Basic Model Prototype

  - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.

- User Story 7: Combining API into Design Input Form Frontend

  - I want a responsive form to enter symptoms that has been tested and in which the API works correctly

The team members indicated their willingness to work on the following user stories.

- Pooja Lad

  - User Story 1: Research Skin Condition

  - User Story 3: Creating labeling guidelines

- Anncarolyne Power

  - User Story 5: Design Input Form

    - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

  - User Story 2: Interactive Interface

    - I want to enter symptoms into a user-friendly site and get predicted conditions, so that I can interact easily with the model.

  - User Story 7: Combining API into Design Input Form Frontend

    - I want a responsive form to enter symptoms that has been tested and in which the API works correctly

- Rebeca Serralta

  - User Story 5: Design Input Form

    - I want a responsive form to enter symptoms (itching, redness, dryness, location) so that users can easily submit their data on any device.

- Gavin Diaz

  - User Story 4: Handle Class Imbalance

    - I want strategies such as class weighting or oversampling so that rare conditions are not under-represented in training.

  - User Story 6: Basic Model Prototype

    - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.

- Stephanie Painchault

  - User Story 3: Creating labeling guidelines

    - I want a clear label set (eczema, psoriasis, acne, dermatitis, unknown) with examples and rules so that annotators stay consistent.

  - User Story 6: Basic Model Prototype

    - I want to train a baseline classification model using our labeled dataset, so that we can measure initial accuracy and understand where improvements are needed.