Daily Scrum Meeting Minutes							     09/30/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours

- What was done since the last scrum meeting?

  - I successfully integrated the new components with the existing modules and ran initial validation tests. The components are now interacting as expected, and I resolved a few minor compatibility issues that came up during integration.

- What is planned to be done until the next scrum meeting?

  - I plan to expand testing by simulating more complex scenarios to ensure reliability. Additionally, I’ll begin documenting the integration process to streamline future maintenance and onboarding.

- What are the hurdles?

  - None at the moment.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I focused on improving how I handled the AI's input and output, and I started experimenting with little changes to see how they affected the results.

- What is planned to be done until the next scrum meeting?

  - I want to learn more about the AI workflow and start experimenting with how it works with other system elements.

- What are the hurdles?

  - Understanding the integration component and making sure the AI and the rest of the program work together seamlessly.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I continued refining the AI agent’s configuration, confirming once again that it can handle a broader range of tasks with consistency. I also finalized the groundwork for integration and repeated the initial checks to ensure compatibility with the system’s existing structure.

- What is planned to be done until the next scrum meeting?

  - I plan to move forward with integrating the AI agent into the system and start validating its performance in collaboration with the existing modules.

- What are the hurdles?

  - Understanding how to fine-tune the AI agent’s settings to balance accuracy and efficiency.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working since our last meeting.

- What was done since the last scrum meeting?

  - I reviewed the layout we had and cleaned up some of the structure to make it easier to build on. I also added a few small adjustments to improve consistency.

- What is planned to be done until the next scrum meeting?

  - I plan to start adding more content to the sections that are still empty and make sure everything looks organized.

- What are the hurdles?

  - Nothing major at the moment, just keeping an eye on making sure the updates don’t conflict with what others are doing.