Daily Scrum Meeting Minutes							     10/01/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours

- What was done since the last scrum meeting?

  - I expanded testing to cover more complex scenarios, including stress and edge cases, to validate the reliability of the integrated components. The results confirmed stable interactions across modules. I also completed a first draft of the integration documentation, which outlines the process and key troubleshooting steps.

- What is planned to be done until the next scrum meeting?

  - I plan to polish and finalize the integration documentation so it’s ready for team use. I’ll also start preparing automated test scripts to ensure ongoing validation during future updates.

- What are the hurdles?

  - None at the moment.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I started experimenting with little adjustments to see how they changed the outcomes, and I concentrated on getting better at handling the AI's input and output.

- What is planned to be done until the next scrum meeting?

  - My goal is to have a deeper understanding of the AI workflow and begin exploring its interaction with other components of the system.

- What are the hurdles?

  - Recognizing the integration component and ensuring smooth operation of the AI and the rest of the software.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I continued refining the AI agent’s configuration, confirming once again that it can handle a broader range of tasks with consistency. I also finalized the groundwork for integration and repeated the initial checks to ensure compatibility with the system’s existing structure.

- What is planned to be done until the next scrum meeting?

  - I plan to move forward with integrating the AI agent into the system and start validating its performance in collaboration with the existing modules.

- What are the hurdles?

  - Understanding how to fine-tune the AI agent’s settings to balance accuracy and efficiency.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I put in roughly 3 hours of work since we last met.

- What was done since the last scrum meeting?

  - I went over the page layout, reorganized some parts to make it clearer, and made small tweaks so everything feels more consistent.

- What is planned to be done until the next scrum meeting?

  - I’m planning to fill in the empty sections with content and make sure the overall structure looks neat and easy to follow.

- What are the hurdles?

  - No big issues right now, just making sure my changes don’t overlap or cause problems with what the others are working on.