Daily Scrum Meeting Minutes							     10/02/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours

- What was done since the last scrum meeting?

  - I finalized the integration documentation, refining the structure and adding clear troubleshooting steps for common issues. I also began creating automated test scripts, successfully setting up the initial framework and running the first few automated validation checks on the integrated modules.

- What is planned to be done until the next scrum meeting?

  - I’ll expand the automated testing suite to include a broader set of scenarios and make sure it integrates seamlessly into the team’s workflow. I’ll also gather team feedback on the integration documentation to ensure it’s clear, practical, and ready for long-term use.

- What are the hurdles?

  - None at the moment.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I deepened my work on the AI workflow, focusing on refining how input is parsed and how outputs are structured for consistency. I also ran a series of integration tests with other system components, which helped identify a few small adjustments needed for smoother communication between modules.

- What is planned to be done until the next scrum meeting?

  - I plan to further refine the integration so that the AI’s outputs can be used reliably in more complex workflows. I’ll also document the adjustments I’ve made so far to build a reference for future development and testing.

- What are the hurdles?

  - No new major hurdles, though fine-tuning the interaction between AI outputs and the broader system still requires careful attention.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I successfully integrated the AI agent into the system and ran a first round of validation tests with the existing modules. The agent demonstrated consistent performance in handling a variety of tasks, and I identified a few parameters that can be optimized for smoother collaboration between components.

- What is planned to be done until the next scrum meeting?

  - I’ll focus on fine-tuning the AI agent’s settings to improve the balance between accuracy and efficiency. Additionally, I’ll begin documenting the integration process to make future adjustments and onboarding more straightforward.

- What are the hurdles?

  - Fine-tuning still requires trial and error, and ensuring stability while adjusting parameters is proving to be the most challenging aspect at this stage.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours since our last meeting.

- What was done since the last scrum meeting?

  - I checked the page layout, reorganized some parts for clarity, and made a few small updates to keep things consistent.

- What is planned to be done until the next scrum meeting?

  - I plan to add content to the empty sections and make sure the layout looks clean and easy to follow.

- What are the hurdles?

  - No major issues for now, just making sure my changes fit well with what others are doing.