Daily Scrum Meeting Minutes							     10/04/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - Around 3 hours.

- What was done since the last scrum meeting?

  - I cleaned up the integration documentation and made it easier to follow. I also started writing some basic automated tests and ran a few to check that the modules work together.

- What is planned to be done until the next scrum meeting?

  - I’ll add more test cases to cover different situations and make sure the tests fit smoothly into our workflow. I’ll also ask the team to review the documentation to catch anything that’s unclear.

- What are the hurdles?

  - No major hurdles as of now.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I continued developing the AI workflow, concentrating on improving input parsing and output structuring for consistency. Additionally, I conducted integration tests with other system components, which revealed a few minor adjustments needed to ensure smoother module interactions.

- What is planned to be done until the next scrum meeting?

  - I aim to further enhance integration so that the AI’s outputs function reliably within more complex workflows. I will also document the changes made so far to serve as a reference for future development and testing.

- What are the hurdles?

  - Fine-tuning the interaction between AI outputs and the overall system still requires careful attention.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - About 3 hours.

- What was done since the last scrum meeting?

  - I added the AI agent into the system and did an initial test to see if it works with the other modules. It ran okay, and I noticed a few settings that could make it work better.

- What is planned to be done until the next scrum meeting?

  - I’ll adjust the AI settings to make it faster and more accurate. I’ll also start writing down the integration steps so it’s easier for anyone new to understand later.

- What are the hurdles?

  - Finding the right settings for the AI is taking some trial and error, and keeping everything stable while changing things is a bit tricky.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I spent around 3 hours working since our last meeting.

- What was done since the last scrum meeting?

  - I reviewed the structure of the page, adjusted some formatting, and added a few minor improvements for consistency.

- What is planned to be done until the next scrum meeting?

  - I’ll start filling in the missing content and refine the overall layout so it looks more organized.

- What are the hurdles?

  - No big hurdles right now, just making sure everything matches well with the rest of the team’s work.