Daily Scrum Meeting Minutes							     10/06/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours.

- What was done since the last scrum meeting?

  - I went through the integration notes and reorganized them to make things clearer. I also started setting up some test scripts to make sure everything connects properly.

- What is planned to be done until the next scrum meeting?

  - I plan to finish the test setup and run more checks on different parts of the system. I’ll also ask the team to look over the updated documentation for feedback.

- What are the hurdles?

  - Nothing serious right now, just making sure all the tests run smoothly.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I worked on improving how the AI reads and organizes input and output data. I also tested how it connects with other parts of the system and made a few small tweaks.

- What is planned to be done until the next scrum meeting?

  - I’ll keep improving the AI’s integration with the rest of the system and update the documentation with the latest changes.

- What are the hurdles?

  - Some parts of the AI still need fine tuning to make the results more reliable.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - Around 3 hours.

- What was done since the last scrum meeting?

  - I connected the AI agent to the system and ran a few quick tests to see how it performs. It worked fine, but I found a few areas to adjust for better results.

- What is planned to be done until the next scrum meeting?

  - I’ll tweak the AI’s setup to improve performance and start writing clear setup instructions for future team members.

- What are the hurdles?

  - It takes some time to find the right balance between speed and accuracy in the AI settings.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I have worked 3 hours since the last meeting.

- What was done since the last scrum meeting?

  - I updated the layout of the page, fixed some visual details, and made small design changes to make it look cleaner.

- What is planned to be done until the next scrum meeting?

  - I’ll start adding the main content and polish the layout to make everything look more consistent.

- What are the hurdles?

  - No major issues, just making sure the design lines up well with what others are building.