Daily Scrum Meeting Minutes							     10/07/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours.

- What was done since the last scrum meeting?

  - I completed the initial test setup and ran a few validation rounds on the backend modules. The documentation updates were reviewed by the team, and I incorporated their feedback for better clarity.

- What is planned to be done until the next scrum meeting?

  - I plan to refine the automated test scripts and integrate them into the CI/CD workflow to ensure smooth testing after each update.

- What are the hurdles?

  - Minor configuration mismatches during automated testing, currently being resolved.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I improved the AI’s data handling functions and worked on smoothing the output format to align with the front-end requirements. I also began documenting how the AI interacts with the backend.

- What is planned to be done until the next scrum meeting?

  - I’ll focus on optimizing the AI’s accuracy and ensure the model’s responses are consistent across multiple input types.

- What are the hurdles?

  - Still fine-tuning certain parameters to reduce response variance.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - Around 3 hours.

- What was done since the last scrum meeting?

  - I refined the AI integration, improving its response speed and reliability. I also started drafting detailed installation and configuration notes for the system setup guide.

- What is planned to be done until the next scrum meeting?

  - I’ll finalize the setup guide and assist in validating the AI’s connection flow with the backend and database.

- What are the hurdles?

  - Some inconsistencies when switching between test environments, being monitored for cause.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I have worked 3 hours since the last meeting.

- What was done since the last scrum meeting?

  - I added more content to the layout, improved responsiveness, and finalized the general page structure. I also reviewed alignment between design and backend data fields.

- What is planned to be done until the next scrum meeting?

  - I’ll continue polishing the UI, add missing elements from the wireframe, and prepare a short demo showing the design in action.

- What are the hurdles?

  - Minor alignment issues when connecting live data to the front-end display.