Daily Scrum Meeting Minutes							     10/08/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - About 3 hours.

- What was done since the last scrum meeting?

  - I completed the automation of the backend test scripts and integrated them into the project’s CI/CD workflow. I also reviewed error logs from the last run and corrected small configuration inconsistencies that caused a few tests to fail.

- What is planned to be done until the next scrum meeting?

  - I’ll focus on documenting the testing pipeline and creating a short internal guide so the team can easily rerun or expand test cases as needed.

- What are the hurdles?

  - Occasional dependency version mismatches between local and cloud environments.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I finalized adjustments to the AI’s input-output flow, improving response accuracy and reducing inconsistencies across different prompts. I also helped test the AI’s integration with Jorge’s new automation pipeline.

- What is planned to be done until the next scrum meeting?

  - I plan to continue fine-tuning the AI’s model configuration and begin drafting a short performance evaluation report comparing accuracy before and after the updates.

- What are the hurdles?

  - Slight latency when handling larger input sets — exploring optimization strategies.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - Around 3 hours.

- What was done since the last scrum meeting?

  - I finished writing the detailed system setup guide and confirmed it works by replicating the installation on a clean environment. I also verified the AI-backend link stability and logged minor connection irregularities for future review.

- What is planned to be done until the next scrum meeting?

  - I’ll start assisting Humberto in linking the front-end elements with backend endpoints for a smoother data display.

- What are the hurdles?

  - A few inconsistencies in API responses during live data pulls — currently coordinating with Jorge for debugging.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I have worked 3 hours since the last meeting.

- What was done since the last scrum meeting?

  - I refined the front-end UI, added responsive design features for mobile view, and completed the alignment fixes for backend data integration. I also created a short demo to showcase the latest design improvements.

- What is planned to be done until the next scrum meeting?

  - I’ll focus on final visual polishing and incorporate user feedback to ensure consistency across all pages.

- What are the hurdles?

  - Minor delays caused by differing data field names in the backend endpoints currently being standardized with the rest of the team.