Daily Scrum Meeting Minutes							     10/09/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I cleaned up the test environment and updated several scripts to make them run faster. I also checked that all the tests work correctly after the last round of code changes.

- What is planned to be done until the next scrum meeting?

  - I’ll set up automatic test reports so the team can see results right after each deployment.

- What are the hurdles?

  - Some tests fail randomly due to timing issues in the build process, still looking for the cause.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I adjusted the AI’s logic to handle edge cases better and added a few quick checks to make sure responses stay consistent. I also helped test how the AI behaves with different input types.

- What is planned to be done until the next scrum meeting?

  - I’ll review how the AI handles user feedback and make small tweaks to improve overall accuracy.

- What are the hurdles?

  - The model still slows down a bit with longer input, and I’m testing lighter configurations to fix that.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I put in around 3 hours of work.

- What was done since the last scrum meeting?

  - I reviewed the project documentation and made it easier to follow for new users. I also helped test some of the backend connections to make sure data moves correctly between modules.

- What is planned to be done until the next scrum meeting?

  - I’ll help Humberto connect a few front-end components to live backend data and make sure everything updates properly.

- What are the hurdles?

  - A few API responses are taking longer than expected, and I’m checking with Jorge to see if it’s a server issue.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - I updated the layout of the dashboard, improved color contrast, and made sure all buttons work well on both desktop and mobile.

- What is planned to be done until the next scrum meeting?

  - I’ll finish adding tooltips and small animations to make the interface feel smoother and more user-friendly.

- What are the hurdles?

  - Some layout elements shift slightly on smaller screens, I am trying different things in order to fix this issue.