Daily Scrum Meeting Minutes							     10/10/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I organized the testing setup and fixed a few issues that were slowing down the tests. I also made sure all tests still pass after the latest updates.

- What is planned to be done until the next scrum meeting?

  - I plan to create a report that automatically shows test results after each deployment.

- What are the hurdles?

  - Some tests still fail randomly, and I’m trying to figure out what’s causing that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I improved how the AI handles tricky inputs and added some checks to keep responses more consistent.

- What is planned to be done until the next scrum meeting?

  - I’ll look into how the AI uses user feedback and make small improvements to boost its accuracy.

- What are the hurdles?

  - The AI still lags a bit when working with long inputs, so I’m testing ways to make it faster.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I went through the documentation and made it clearer. I also tested the backend to make sure data is flowing correctly between parts of the system.

- What is planned to be done until the next scrum meeting?

  - I’ll work with Humberto to link some front end features with the live backend.

- What are the hurdles?

  - Some API calls are still slow, and I’m checking with Jorge to see what’s going on.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I redesigned a few parts of the dashboard and adjusted colors to make everything easier to read. I also made sure the layout works well on both desktop and mobile.

- What is planned to be done until the next scrum meeting?

  - I’ll add tooltips and smooth animations to make the interface more engaging.

- What are the hurdles?

  - Some layout elements still move around on smaller screens, and I’m testing different fixes to solve that.