Daily Scrum Meeting Minutes							     10/13/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I created the automated test report system that runs after each deployment and summarizes results for the team. I also fixed the inconsistent tests from last week.

- What is planned to be done until the next scrum meeting?

  - I plan to integrate the test report notifications with the dashboard and add a summary section for recent deployments

- What are the hurdles?

  - Some deployments take longer than expected when the report generation runs, so I’m optimizing that process.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I refined the AI feedback system and added a mechanism to learn from previous user responses. It’s now giving more personalized workout suggestions.

- What is planned to be done until the next scrum meeting?

  - I’ll test the AI recommendation accuracy and document how it adjusts based on feedback data.

- What are the hurdles?

  - I need more sample data from users to properly train the improvement model.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I connected more backend endpoints to the frontend and helped Humberto debug API call delays. The data sync between client and server is now smoother.

- What is planned to be done until the next scrum meeting?

  - I’ll implement error handling for failed API calls and make sure the system logs them automatically.

- What are the hurdles?

  - Some API calls are still slow, and I’m checking with Jorge to see what’s going on.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I added interactive tooltips and smooth transitions on the dashboard. I also started optimizing the design for smaller screens to fix the layout shifting issue.

- What is planned to be done until the next scrum meeting?

  - I’ll finish adjusting the mobile view and begin working on a dark mode toggle for the dashboard.

- What are the hurdles?

  - Some layout elements still move around on smaller screens, and I’m testing different fixes to solve that.