Daily Scrum Meeting Minutes							     10/14/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I successfully integrated the automated test report notifications into the dashboard. The summary section now displays recent deployments and their pass/fail rates in real-time.

- What is planned to be done until the next scrum meeting?

  - I plan to refine the dashboard’s report UI and implement a filter to view test results by date or deployment batch.

- What are the hurdles?

  - The filter logic occasionally conflicts with pagination when retrieving large datasets; I’ll work on fixing that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I completed initial tests on the AI recommendation accuracy using a small dataset. Early results show improved performance in suggesting personalized workout splits.

- What is planned to be done until the next scrum meeting?

  - I plan to collect more diverse feedback data and fine-tune the weighting algorithm that adjusts AI recommendations over time.

- What are the hurdles?

  - Limited test data is still restricting the AI’s adaptability; I’m coordinating with Alejandro to generate mock user inputs for training.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I implemented full error handling for API calls, including automatic retries and logging failed requests to the database. This reduced frontend crashes during load tests.

- What is planned to be done until the next scrum meeting?

  - I’ll start building a simple admin panel to view API logs and system health.

- What are the hurdles?

  - Some API calls are still slow, and I’m checking with Jorge to see what’s going on.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I finished optimizing the dashboard layout for mobile and tablet screens. I also implemented a functional dark mode toggle that syncs with user preferences.

- What is planned to be done until the next scrum meeting?

  - I’ll polish the dark mode styling and start integrating animations for smoother transitions between views.

- What are the hurdles?

  - The dark mode color palette slightly affects contrast in some graphs; I’ll test alternate color schemes to maintain readability.