Daily Scrum Meeting Minutes							     10/15/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I finalized the dashboard’s report filter system — users can now sort and filter test results by date, deployment version, or test category. I also resolved the pagination conflict that was causing missing entries.

- What is planned to be done until the next scrum meeting?

  - I’ll implement a “detailed view” popup for each deployment, showing test summaries, logs, and performance metrics.

- What are the hurdles?

  - Integrating dynamic data into the modal view occasionally causes state mismatches on refresh; I’m debugging the data binding logic.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I expanded the AI training dataset using mock user profiles generated with Alejandro’s script. The model now adapts better to varied fitness goals and has reduced repetitive recommendations.

- What is planned to be done until the next scrum meeting?

  - I plan to implement tracking metrics for AI accuracy and satisfaction scoring based on user feedback.

- What are the hurdles?

  - Running multiple training iterations is slowing down response times; I may need to move the model training to a background task.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I finished developing the admin panel to display API logs and system health metrics. It includes filters for endpoint, timestamp, and response status.

- What is planned to be done until the next scrum meeting?

  - I’ll add a notification feature that alerts the team when critical API errors exceed a threshold.

- What are the hurdles?

  - The alerting logic sometimes triggers multiple duplicate notifications; I’ll adjust the debounce timing in the backend handler.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I refined the dark mode visuals and corrected contrast issues on the analytics graphs. I also introduced subtle animations between dashboard views for smoother navigation.

- What is planned to be done until the next scrum meeting?

  - I’ll start adding custom theme support so users can personalize accent colors and background tones.

- What are the hurdles?

  - Some CSS variables aren’t updating consistently across components when themes change; I’m testing a centralized styling approach to fix it.