Daily Scrum Meeting Minutes							     10/16/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I completed the detailed view modal for each deployment, which now displays full test logs, performance metrics, and deployment history. I also optimized the data fetch sequence to reduce render lag when switching between deployments.

- What is planned to be done until the next scrum meeting?

  - I plan to integrate summary charts into the modal using the latest test statistics, giving a visual overview of performance per deployment.

- What are the hurdles?

  - Some chart data occasionally desynchronizes with the backend cache when multiple updates happen simultaneously; I’m working on synchronizing real-time updates with cached states.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I successfully implemented the AI accuracy and satisfaction tracking system. It now logs user feedback and correlates it with recommendation success rates, displaying summary stats on the admin dashboard.

- What is planned to be done until the next scrum meeting?

  - I’ll refine the scoring model and start integrating real-time tracking to visualize AI performance trends.

- What are the hurdles?

  - Some feedback data points are being logged with null values when users skip the feedback prompt; I’ll add a fallback mechanism to handle incomplete entries.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I finished the alerting system for API errors. The system now sends real-time notifications when critical thresholds are exceeded and aggregates repeated alerts to prevent spam.

- What is planned to be done until the next scrum meeting?

  - I’ll start building a dashboard section to visualize alert frequency and severity trends over time.

- What are the hurdles?

  - Some alerts aren’t properly resetting after acknowledgment; I need to implement a persistent acknowledgment state to fix this.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I developed the theme customization menu, allowing users to pick from preset color palettes and adjust background tones. I also improved consistency across buttons, modals, and typography.

- What is planned to be done until the next scrum meeting?

  - I’ll implement user-specific theme persistence so settings remain stored between sessions.

- What are the hurdles?

  - The local storage sync for saving user themes is causing a brief flicker on load; I’ll experiment with using context state hydration to fix the issue.