Daily Scrum Meeting Minutes							     10/17/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I integrated the summary charts into the deployment detail modal. The modal now visualizes success rates, average response times, and test coverage per deployment. I also refactored the chart rendering to support both dark and light themes.

- What is planned to be done until the next scrum meeting?

  - I’ll begin implementing export functionality, allowing users to download test summaries as CSV or PDF reports directly from the modal.

- What are the hurdles?

  - Chart responsiveness on smaller screens needs improvement—tooltips and legends overlap. I’m working on dynamic resizing logic.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I completed the real-time tracking system for AI performance trends. It now updates dynamically as new feedback data is submitted, showing satisfaction and accuracy rates over time.

- What is planned to be done until the next scrum meeting?

  - I’ll connect this data to the backend analytics endpoint and create summary metrics (mean satisfaction, trend slope, and anomaly detection for dips in accuracy).

- What are the hurdles?

  - There’s a brief delay between model retraining and metric refresh. I plan to implement a queue to debounce updates.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I created the visualization dashboard for alert frequency and severity. It displays trends with filter options by date and category. I also optimized the backend query for faster aggregation.

- What is planned to be done until the next scrum meeting?

  - I’ll add user-based filters and start integrating the acknowledgment reset mechanism tied to user authentication.

- What are the hurdles?

  - Acknowledgment states occasionally fail to persist when the same user logs in from multiple sessions; I’m debugging the token handling.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I implemented user theme persistence using local storage and context hydration. Themes now load instantly without flicker. I also refined hover and focus states for accessibility.

- What is planned to be done until the next scrum meeting?

  - I’ll add a “custom theme” option where users can adjust hue and saturation manually.

- What are the hurdles?

  - The theme preview updates lag slightly behind user input on sliders; I’ll optimize the re-render cycle using throttling.