Daily Scrum Meeting Minutes							     10/19/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I added the performance summary charts into the deployment detail window. It now shows clear visuals for success rate, average response time, and test coverage. I also improved the chart system so it automatically adapts to both light and dark themes.

- What is planned to be done until the next scrum meeting?

  - I’ll start building the export feature that lets users download deployment summaries as CSV or PDF files.

- What are the hurdles?

  - Some of the charts don’t display well on smaller screens, and the tooltips still overlap. I’m working on making them adjust properly when the window size changes.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I completed the live tracking system for AI performance. It now updates automatically when new feedback is received, showing how accuracy and satisfaction change over time.

- What is planned to be done until the next scrum meeting?

  - I’ll connect this data with the analytics backend and calculate summary numbers like the average satisfaction score, trend direction, and alerts for drops in accuracy.

- What are the hurdles?

  - There’s a short delay before updated metrics appear after the model retrains. I plan to add a queue system to handle those updates more smoothly.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I created the dashboard that shows how often alerts happen and their severity levels. It includes date and category filters, and I made the database queries faster to load the charts quickly.

- What is planned to be done until the next scrum meeting?

  - I’ll start adding user-based filters and work on linking acknowledgment resets to user login sessions.

- What are the hurdles?

  - The acknowledgment status doesn’t always save correctly when a user signs in from more than one device. I’m checking the token logic to fix that issue.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I set up theme persistence so the app remembers each user’s preference. The theme now loads immediately without flickering, and I improved hover and focus states to make the interface more accessible.

- What is planned to be done until the next scrum meeting?

  - I’ll add an option that lets users create their own theme by adjusting color tones like hue and saturation.

- What are the hurdles?

  - The theme preview feels slightly slow when users move the color sliders. I plan to improve it by limiting how often the page updates while the sliders are being used.