Daily Scrum Meeting Minutes							     10/20/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I implemented the export feature for deployment summaries. Users can now download data as CSV files, and the PDF option is halfway done. I also added a loading indicator and confirmation message when an export completes.

- What is planned to be done until the next scrum meeting?

  - I’ll finish the PDF export and ensure both formats include the correct chart visuals and metadata.

- What are the hurdles?

  - The chart rendering in exported PDFs occasionally cuts off legends and labels. I’m adjusting the scaling and trying different libraries to fix it.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I linked the live tracking system with the analytics backend, so now the AI performance metrics auto-update every 5 minutes. The dashboard shows average satisfaction and accuracy trends clearly.

- What is planned to be done until the next scrum meeting?

  - I’ll add alert thresholds that notify users when the performance drops beyond a certain point.

- What are the hurdles?

  - The accuracy metric sometimes spikes due to old cached data. I’ll fix this by enforcing a refresh policy after each model retrain event.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I added user-based filters to the alert dashboard and fixed the acknowledgment bug for single-device logins. The queries now properly refresh after a user resets alerts.

- What is planned to be done until the next scrum meeting?

  - I’ll work on multi-device sync for acknowledgment states and add pagination to improve performance when there are many alerts.

- What are the hurdles?

  - There’s still a sync delay between user sessions on different browsers. I’m planning to use WebSocket events to keep them consistent.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I added the color customization feature, allowing users to create their own theme presets. Each preset can be saved to their profile and reloaded on login.

- What is planned to be done until the next scrum meeting?

  - I’ll add a live preview mode that updates the interface instantly as users adjust color sliders.

- What are the hurdles?

  - Some themes cause contrast issues on light backgrounds. I’m working on an automatic accessibility check that suggests adjustments for better readability.