Daily Scrum Meeting Minutes							     10/21/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I finished the PDF export feature, ensuring both CSV and PDF formats include all metadata and charts. I also resolved the legend cutoff issue by switching to a responsive chart scaling method.

- What is planned to be done until the next scrum meeting?

  - I’ll add export history tracking so users can view their previously generated reports.

- What are the hurdles?

  - Some large datasets still take too long to render during export. I’m testing asynchronous generation to improve performance.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I completed the alert threshold feature. Users now receive notifications when performance metrics drop below defined levels. The backend successfully integrates these alerts with user preferences.

- What is planned to be done until the next scrum meeting?

  - I’ll focus on adding visual indicators (color-coded badges) to highlight performance issues directly on the dashboard.

- What are the hurdles?

  - The email alert service occasionally sends duplicate notifications. I’m debugging the event queue that triggers them.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I implemented multi-device sync using WebSockets, fixing the delay issue for acknowledgment updates. Pagination for the alert list is also complete and significantly improved loading times.

- What is planned to be done until the next scrum meeting?

  - I’ll work on filtering alerts by severity level and adding an option to export alert logs.

- What are the hurdles?

  - When multiple sessions are active, occasional conflicts occur between browser storage and server state. I’m implementing a reconciliation layer to handle that gracefully.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I developed the live theme preview feature—users can now see real-time UI color changes before saving. The accessibility check now flags poor contrast and suggests auto-adjustments.

- What is planned to be done until the next scrum meeting?

  - I’ll start implementing a “share theme” option so users can export or import color presets.

- What are the hurdles?

  - The preview sometimes causes minor flicker on slower devices. I’m working on optimizing DOM re-renders during slider updates.