Daily Scrum Meeting Minutes							     10/22/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I completed the export history tracking system, allowing users to view previously generated reports with timestamps and file types. I also added a “re-download” option for convenience.

- What is planned to be done until the next scrum meeting?

  - I’ll begin implementing export scheduling so users can automate recurring report generation.

- What are the hurdles?

  - The export logs occasionally duplicate entries when simultaneous exports occur. I’ll refine the transaction control to prevent concurrency issues.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I integrated the color-coded dashboard indicators. Performance issues are now highlighted with yellow or red badges based on severity. I also adjusted the metric polling rate to improve real-time responsiveness.

- What is planned to be done until the next scrum meeting?

  - I’ll link the visual indicators with the alert threshold system so users can click an icon to view related logs directly.

- What are the hurdles?

  - Some indicators persist after the underlying issue is resolved due to cache timing. I’m syncing the cache invalidation logic with live metric updates.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I finished the severity filter and added export functionality for alert logs. I also improved socket error recovery, reducing dropped sessions during network interruptions.

- What is planned to be done until the next scrum meeting?

  - I’ll integrate user-defined alert categories and provide sorting options by date, type, or source.

- What are the hurdles?

  - When filtering by multiple criteria, the UI sometimes re-renders too frequently. I’m optimizing the state update cycle using memoization.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I completed the “share theme” feature, allowing users to export and import theme presets via JSON files. I also added a confirmation modal for saving changes.

- What is planned to be done until the next scrum meeting?

  - I’ll work on integrating user profile syncing so saved themes persist across devices.

- What are the hurdles?

  - Some imported themes fail validation if edited manually. I’m adding schema verification and auto-correction for incomplete files.