Daily Scrum Meeting Minutes							     10/24/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I finished the export history tracking feature, so users can now see all their past report exports with timestamps and file types. I also added a “re-download” button to make it easier to get old reports again.

- What is planned to be done until the next scrum meeting?

  - I’ll start working on a scheduling feature that lets users set up automatic report exports on a recurring basis.

- What are the hurdles?

  - Sometimes the export logs show duplicate entries when multiple exports happen at the same time. I’ll work on improving the transaction handling to fix that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I added color coded indicators to the dashboard, yellow and red badges now show performance issues based on their severity. I also tweaked the metric polling rate so updates feel more real-time.

- What is planned to be done until the next scrum meeting?

  - I’ll connect the visual indicators to the alert system so users can click on them to see detailed logs.

- What are the hurdles?

  - Some indicators stay visible even after the problem is fixed because of caching delays. I’m updating the cache system to refresh correctly.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - I finished adding the severity filter and export option for alert logs. I also improved how the system recovers from socket errors, so it handles network issues better.

- What is planned to be done until the next scrum meeting?

  - I’ll add support for custom alert categories and sorting options by date, type, or source.

- What are the hurdles?

  - When users apply multiple filters, the UI refreshes too often. I’m working on optimizing the rendering process to make it smoother.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I completed the “share theme” feature that lets users export and import their theme settings as JSON files. I also added a confirmation popup before saving changes.

- What is planned to be done until the next scrum meeting?

  - I’ll work on syncing user profiles so saved themes can be used across different devices.

- What are the hurdles?

  - Some imported themes fail if users manually edit the file. I’m adding checks to validate and fix incomplete files automatically.