Daily Scrum Meeting Minutes							     10/24/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I wrapped up the feature that shows a detailed history of every report a user has exported. It also now lets them easily download a previous export again with one click.

- What is planned to be done until the next scrum meeting?

  - I’ll begin building the option for users to set up automatic recurring exports on their schedule.

- What are the hurdles?

  - When two exports happen close together, they sometimes get duplicated in the log. I’ll improve how we handle database updates to stop that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - I added warning icons on the dashboard that show when something isn’t performing well, using different colors to reflect the severity. I also improved how often the dashboard updates so it feels more live.

- What is planned to be done until the next scrum meeting?

  - I’ll link those indicators to the alert view so users can click them to open the related error details.

- What are the hurdles?

  - Some warnings stick around longer than they should because the cache doesn’t refresh fast enough. I’m adjusting the system so it properly clears resolved issues.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - I added a severity filter and export option for alert logs. The system now also handles network drops much better without freezing.

- What is planned to be done until the next scrum meeting?

  - I’ll add new ways to organize alerts, like sorting them by date or type, and letting users create their own alert categories.

- What are the hurdles?

  - When several filters are applied, the page reloads too many times, making it feel slow. I’ll work on more efficient updates.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - I finished the feature so users can save and share their UI themes using a JSON file. There is now a confirmation message before changes are saved.

- What is planned to be done until the next scrum meeting?

  - I’ll start syncing user profile data so their themes automatically carry over to other devices they sign in on.

- What are the hurdles?

  - Some themes break if users manually edit the file incorrectly. I’ll add stronger validation to fix or warn about bad files.