Daily Scrum Meeting Minutes							     10/27/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Completed the detailed export history feature, allowing users to view and re-download past exports with a single click.

- What is planned to be done until the next scrum meeting?

  - Begin implementing automated recurring exports so users can schedule them in advance.

- What are the hurdles?

  - Duplicate entries sometimes appear when multiple exports occur close together. Will refine database update handling to prevent this.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added dashboard warning icons that reflect performance issues with color-coded severity levels. Improved dashboard update frequency for a more real-time experience.

- What is planned to be done until the next scrum meeting?

  - Connect dashboard indicators to the alert view so clicking an icon opens related error details.

- What are the hurdles?

  - Some resolved warnings remain visible due to slow cache refresh. Will optimize cache clearing for better synchronization.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - Implemented a severity filter and export option for alert logs. Enhanced stability during network drops to prevent freezing.

- What is planned to be done until the next scrum meeting?

  - Add options to organize alerts by date or type and allow users to create custom alert categories.

- What are the hurdles?

  - Applying multiple filters causes frequent page reloads and slowness. Will optimize the update process for efficiency.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - Completed the UI theme save-and-share feature using JSON files, with a confirmation prompt before saving changes.

- What is planned to be done until the next scrum meeting?

  - Start syncing user profile data so themes persist across devices when users log in.

- What are the hurdles?

  - Themes can break if users manually edit JSON incorrectly. Will add stronger validation and error handling for corrupted files.