Daily Scrum Meeting Minutes							     10/28/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished implementing the automated recurring export system, allowing users to set schedules for weekly and monthly exports. Integrated it with user preferences for file type and destination.

- What is planned to be done until the next scrum meeting?

  - Add notification support so users receive confirmation once scheduled exports are completed.

- What are the hurdles?

  - The scheduling component occasionally triggers duplicate jobs when the backend restarts. I’ll debug the scheduler initialization logic.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Linked the dashboard warning icons to the alert details page, enabling one-click navigation for faster troubleshooting.

- What is planned to be done until the next scrum meeting?

  - Enhance the alert summary view to display related metrics and timestamps directly under each alert.

- What are the hurdles?

  - Some alert details fail to load intermittently due to race conditions in the API calls. I’ll refactor the data-fetch sequence.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - Completed alert sorting by date and type. Began working on custom alert category creation and validation logic.

- What is planned to be done until the next scrum meeting?

  - Finalize custom alert categories and integrate them with the user settings page.

- What are the hurdles?

  - Category creation fails when special characters are entered in the input field. I’ll add input sanitization and validation rules.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - Implemented user profile synchronization so saved UI themes persist across sessions and devices.

- What is planned to be done until the next scrum meeting?

  - Add a restore-to-default option for themes and profile settings.

- What are the hurdles?

  - Profile sync occasionally overwrites newer changes if multiple sessions are active. Will introduce version control to prevent conflicts.