Daily Scrum Meeting Minutes							     10/29/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Implemented user notifications for completed recurring exports, including both in-app and email alerts. Ensured exports trigger notifications only once per job cycle.

- What is planned to be done until the next scrum meeting?

  - Begin testing full end-to-end export scheduling with notifications enabled.

- What are the hurdles?

  - Some notifications are delayed when multiple exports complete simultaneously. I’ll review the queue handling logic.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added related metrics and timestamps under each alert in the summary view. Improved UI alignment and added hover tooltips for metric explanations.

- What is planned to be done until the next scrum meeting?

  - Integrate alert filtering so users can sort by severity and date.

- What are the hurdles?

  - Some metric data fails to render when alerts are filtered rapidly. I’ll cache responses to stabilize performance.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - Completed and tested custom alert category creation, including character validation and proper database persistence.

- What is planned to be done until the next scrum meeting?

  - Connect custom categories with the user settings interface and add edit/delete functionality.

- What are the hurdles?

  - Encountering minor synchronization issues when categories are updated while the alert view is open. Will add a refresh trigger.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - Added a restore-to-default option for themes and profile settings. Tested across multiple browsers and sessions.

- What is planned to be done until the next scrum meeting?

  - Start building the UI for profile version history to allow users to view previous configurations.

- What are the hurdles?

  - Version rollback occasionally conflicts with the active session state. I’ll implement a confirmation prompt before rollback.