Daily Scrum Meeting Minutes							     10/30/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Finished setting up user notifications for completed recurring exports, both in the app and by email. Made sure each job only sends one notification per cycle.

- What is planned to be done until the next scrum meeting?

  - Start testing the full export schedule with notifications turned on.

- What are the hurdles?

  - Some notifications are showing up late when several exports finish at the same time. I’ll check the queue logic to fix that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - 3 hours.

- What was done since the last scrum meeting?

  - Added metrics and timestamps below each alert in the summary view. Improved layout and added hover tooltips to explain each metric.

- What is planned to be done until the next scrum meeting?

  - Add alert filters so users can sort by severity or date.

- What are the hurdles?

  - Some metrics don’t load when users switch filters too quickly. I plan to add caching to make it more stable.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I have worked 3 hours.

- What was done since the last scrum meeting?

  - Finished and tested the feature for creating custom alert categories, with input validation and database saving.

- What is planned to be done until the next scrum meeting?

  - Link the custom categories to the user settings page and add options to edit or delete them.

- What are the hurdles?

  - When a category is changed while the alert view is open, it doesn’t always update right away. I’ll add a refresh when that happens.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked 3 hours.

- What was done since the last scrum meeting?

  - Added a “restore to default” option for themes and profile settings, and tested it in different browsers.

- What is planned to be done until the next scrum meeting?

  - Start designing the UI for profile version history so users can see past configurations.

- What are the hurdles?

  - Rolling back versions sometimes causes issues with the current session. I’ll add a confirmation step before applying the rollback.