Daily Scrum Meeting Minutes							     10/31/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - Set up progress tracking for ongoing exports so users can see the status in real time. Also added a short summary when each export finishes.

- What is planned to be done until the next scrum meeting?

  - Plan to test different export sizes to make sure the progress updates stay accurate.

- What are the hurdles?

  - Some exports don’t show the correct progress when running at the same time. I’ll look into how updates are being queued.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent around 3 hours working.

- What was done since the last scrum meeting?

  - Created a compact view for alerts that shows key info at a glance. Also adjusted the design to fit smaller screens better.

- What is planned to be done until the next scrum meeting?

  - Add quick search so users can find alerts by name or keyword.

- What are the hurdles?

  - The search results sometimes lag when too many alerts load at once. I’ll optimize how the data is fetched.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I’ve worked around 3 hours since the last meeting.

- What was done since the last scrum meeting?

  - Built a simple editor for users to rename or remove alert categories and made sure the changes were saved correctly.

- What is planned to be done until the next scrum meeting?

  - Connect the alert categories to the notification system so users get alerts only from the groups they care about.

- What are the hurdles?

  - Sometimes deleted categories still show up in cached results. I’ll clear that up by refreshing the data after each change.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked around 3 hours in total.

- What was done since the last scrum meeting?

  - Created a simple preview for theme changes so users can see what it looks like before saving. Also adjusted how settings are stored.

- What is planned to be done until the next scrum meeting?

  - Start building the layout for the profile history page, where users can browse their previous setups.

- What are the hurdles?

  - When switching themes quickly, the preview sometimes doesn’t refresh right away. I’ll fix that by adding a short delay or refresh trigger.