Daily Scrum Meeting Minutes							     11/05/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - Refined the retry logic for handling temporary API disconnects. Implemented a debounce system that prevents multiple retries from stacking when a reconnect occurs mid-request.

- What is planned to be done until the next scrum meeting?

  - Test the updated retry system under different network conditions and add logging to track when retries are triggered.

- What are the hurdles?

  - Some retry logs are duplicated in the console, making it harder to verify which retry attempt is active. I’ll clean up redundant log statements to improve debugging clarity.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent around 3 hours working.

- What was done since the last scrum meeting?

  - Integrated combined filter logic so users can filter alerts by both category and severity simultaneously. Also added UI updates to show which filters are active.

- What is planned to be done until the next scrum meeting?

  - Optimize the filtering function to reduce lag when toggling multiple filters rapidly.

- What are the hurdles?

  - The filtering process still re-renders the entire list even when only one filter changes. I’ll work on implementing memoization to avoid unnecessary re-renders.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I’ve worked around 3 hours since the last meeting.

- What was done since the last scrum meeting?

  - Finished integrating permission validation into the bulk-edit API. Tested with different roles to confirm that restricted users cannot access admin-level actions.

- What is planned to be done until the next scrum meeting?

  - Add proper error messages and toast notifications for unauthorized bulk-edit attempts.

- What are the hurdles?

  - Need to refine backend responses so they return specific permission codes instead of general errors, making it easier to display user-friendly messages.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked around 3 hours in total.

- What was done since the last scrum meeting?

  - Implemented date range filtering in the profile history section. Users can now view activity logs within a specific time frame.

- What is planned to be done until the next scrum meeting?

  - Add event-type filters to further narrow down results in the history section.

- What are the hurdles?

  - Some event categories are missing labels in the database, which causes them to appear as “undefined.” I’ll update the data migration script to correct and relabel these entries.