Daily Scrum Meeting Minutes							     11/06/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - Improved how the app reconnects after losing internet by adding a short delay before retrying. This helps avoid multiple requests firing at once.

- What is planned to be done until the next scrum meeting?

  - Run connection tests to make sure retries happen smoothly and that failed requests are handled correctly.

- What are the hurdles?

  - Some retries still trigger twice when the connection returns quickly. I’ll adjust the timing to fix that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working.

- What was done since the last scrum meeting?

  - Added a new feature that lets users sort alerts by date and importance at the same time. Also updated the UI to highlight active filters.

- What is planned to be done until the next scrum meeting?

  - Work on making the sorting faster, especially when users switch filters quickly.

- What are the hurdles?

  - The page still refreshes too often when filters change. I’ll look into caching to speed things up.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - Finished setting up access rules so that only admins can edit multiple records at once. Tested different accounts to confirm permissions work right.

- What is planned to be done until the next scrum meeting?

  - Add clear messages that tell users why an action is blocked when they don’t have permission.

- What are the hurdles?

  - The system still sends a generic “error” instead of a clear reason. I’ll update the backend to send more specific responses.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - Added a search option that lets users look up past profile activity by keywords or action types.

- What is planned to be done until the next scrum meeting?

  - Add filters for specific actions like logins, edits, or uploads to make search results more useful.

- What are the hurdles?

  - Some old data entries don’t match the new format, so they don’t show up correctly. I’ll clean up the data so everything displays properly.