Daily Scrum Meeting Minutes							     11/07/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I improved how the app reconnects after losing the internet by adding a short pause before trying again. This helps prevent too many retry attempts at once.

- What is planned to be done until the next scrum meeting?

  - I plan to test different network situations to make sure the reconnect feature works smoothly and doesn’t overload the system.

- What are the hurdles?

  - Sometimes the app still tries to reconnect twice too quickly. I’ll tweak the timing to fix that.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent around 3 hours working.

- What was done since the last scrum meeting?

  - I added a way for users to sort alerts by both date and priority. I also updated the layout so it’s easier to see which filters are active.

- What is planned to be done until the next scrum meeting?

  - I’ll work on making the sorting faster and smoother, especially when users switch filters quickly.

- What are the hurdles?

  - The screen still reloads too often when filters change. I’ll try adding caching to reduce that.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I finished setting up admin permissions so only certain users can edit multiple records. I tested it with different accounts to be sure it works.

- What is planned to be done until the next scrum meeting?

  - I’ll add clearer messages that tell users why an action is blocked if they don’t have permission.

- What are the hurdles?

  - The system still gives a general “error” message instead of a specific reason. I’ll fix that on the backend.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I added a search tool that lets users find past profile actions using simple keywords or action types.

- What is planned to be done until the next scrum meeting?

  - I plan to add filters for things like logins, updates, or uploads so users can narrow down results better.

- What are the hurdles?

  - Some older records don’t follow the new format, so they don’t appear right in search results. I’ll clean up the data to fix that.