Daily Scrum Meeting Minutes							     11/08/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working.

- What was done since the last scrum meeting?

  - I updated the app’s reconnect system so it waits a bit before trying again after losing the internet. This makes it more stable and prevents constant retry loops.

- What is planned to be done until the next scrum meeting?

  - I want to test how it behaves under different network drops and make sure it recovers smoothly every time.

- What are the hurdles?

  - It still reconnects too fast in some cases, so I’ll fine-tune the timing to make it more reliable.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I worked roughly 3 hours.

- What was done since the last scrum meeting?

  - I added sorting for alerts by date and priority, and reorganized the layout so it’s easier to tell which filters are active.

- What is planned to be done until the next scrum meeting?

  - I plan to improve the performance when users switch between filters so it feels quicker and smoother.

- What are the hurdles?

  - The page still refreshes too often when filters change. I’ll look into reducing reloads by keeping some data in memory.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I finished setting up admin-level controls so only approved users can modify multiple records at once. I ran some tests with different roles to confirm it works.

- What is planned to be done until the next scrum meeting?

  - I’m planning to add clearer on-screen messages to let users know when they don’t have permission for an action.

- What are the hurdles?

  - Right now, the system only gives a generic error. I need to make the messages more specific to explain the issue.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I built a feature that lets users search past account activities using keywords or action categories.

- What is planned to be done until the next scrum meeting?

  - I’ll add extra filters so users can sort results by things like logins, profile edits, or uploads.

- What are the hurdles?

  - Some older activity records don’t match the new format, which causes them to show incorrectly in search results. I’ll update the data to fix that.