Daily Scrum Meeting Minutes							     11/10/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working.

- What was done since the last scrum meeting?

  - I completed testing for the reconnect system under various network conditions and adjusted the wait intervals to make reconnections smoother.

- What is planned to be done until the next scrum meeting?

  - I plan to document the final behavior and add logs to track reconnection attempts for debugging.

- What are the hurdles?

  - In some rare cases, the reconnection logic triggers twice. I’ll investigate how concurrent requests are being queued.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I worked roughly 3 hours.

- What was done since the last scrum meeting?

  - I optimized how filters load by caching recent results, improving responsiveness when switching views.

- What is planned to be done until the next scrum meeting?

  - I’ll finish refining the alert filtering logic and prepare automated tests for it.

- What are the hurdles?

  - Occasionally, cached results don’t refresh properly when new alerts are added. I’ll fix the cache invalidation.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I refined the activity search results and added filters for specific action types like logins, profile edits, and uploads.

- What is planned to be done until the next scrum meeting?

  - I’ll complete testing on the new search filters and work on improving query performance.

- What are the hurdles?

  - A few legacy records still fail to index correctly; I’ll create a script to standardize them.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I implemented new user feedback messages for permission-related actions and validated them across different roles.

- What is planned to be done until the next scrum meeting?

  - I’ll update the admin dashboard to show audit logs for all changes made by elevated users.

- What are the hurdles?

  - Some messages overlap on smaller screens, so I’ll adjust layout constraints to fix that.