Daily Scrum Meeting Minutes							     11/11/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working.

- What was done since the last scrum meeting?

  - I added detailed logging for all reconnect attempts and documented the final behavior of the reconnection logic.

- What is planned to be done until the next scrum meeting?

  - I’ll start integrating the new reconnect metrics into the dashboard for internal monitoring.

- What are the hurdles?

  - Some logs are slightly delayed due to asynchronous updates; I’ll review the logging order to ensure consistency.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I worked roughly 3 hours.

- What was done since the last scrum meeting?

  - I completed automated tests for the alert filtering and resolved most cache invalidation issues.

- What is planned to be done until the next scrum meeting?

  - I’ll finalize the alert display layout and begin integrating sorting by category and severity simultaneously.

- What are the hurdles?

  - Some test cases still fail under rapid data refreshes; I’ll stabilize the mock data updates.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I fixed legacy record indexing issues and confirmed that all search filters now work correctly.

- What is planned to be done until the next scrum meeting?

  - I’ll profile the search query performance and optimize slow queries in the activity log.

- What are the hurdles?

  - Some queries perform slower than expected under large datasets; I’ll test different indexing strategies.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I updated layout constraints to prevent overlapping feedback messages on smaller screens.

- What is planned to be done until the next scrum meeting?

  - I’ll complete the admin dashboard audit log display and add pagination for better navigation.

- What are the hurdles?

  - The pagination component occasionally misaligns after data reload; I’ll debug the re-render behavior.