Daily Scrum Meeting Minutes							     11/12/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked around 3 hours.

- What was done since the last scrum meeting?

  - I cleaned up the reconnection code and added new checks to make sure it handles all edge cases.

- What is planned to be done until the next scrum meeting?

  - I plan to update the reconnect notifications so they show clearer messages to users.

- What are the hurdles?

  - Some reconnect attempts still time out randomly; I’ll check the retry timing logic.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent about 3 hours working.

- What was done since the last scrum meeting?

  - I improved how alerts are sorted and made the filtering faster.

- What is planned to be done until the next scrum meeting?

  - I’ll start polishing the alert page design and make sure sorting and filtering work smoothly together.

- What are the hurdles?

  - The alert list sometimes flickers when the data refreshes; I’ll look into the update timing.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked close to 3 hours.

- What was done since the last scrum meeting?

  - I reorganized the search results view and made the filters easier to use.

- What is planned to be done until the next scrum meeting?

  - I’ll work on speeding up the search results and test how it performs with larger data.

- What are the hurdles?

  - Some queries still lag when the dataset is big; I’ll try adjusting the database indexes.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about 3 hours.

- What was done since the last scrum meeting?

  - I refined the layout for better spacing and fixed small visual issues on mobile screens.

- What is planned to be done until the next scrum meeting?

  - I plan to finish the admin activity log and improve how pages load when scrolling.

- What are the hurdles?

  - The layout sometimes shifts when new data loads; I’ll check the rendering sequence.