Daily Scrum Meeting Minutes							     11/15/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked around three hours.

- What was done since the last scrum meeting?

  - I added the first version of the connection attempt history tool and set up the structure for logging each reconnect event.

- What is planned to be done until the next scrum meeting?

  - I plan to refine the logging so it captures timing gaps and errors more clearly, and integrate it into the developer settings panel.

- What are the hurdles?

  - The history list sometimes logs duplicate events, so I need to check where the repeat triggers are coming from.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent about three hours working.

- What was done since the last scrum meeting?

  - I stress-tested the search filters with heavier datasets and identified where the bottlenecks happen.

- What is planned to be done until the next scrum meeting?

  - I want to add a lightweight caching layer so the app doesn’t recompute filters every time the view changes.

- What are the hurdles?

  - When testing with large data sets, the UI freezes briefly — I think some operations need to be moved to background tasks.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked close to three hours.

- What was done since the last scrum meeting?

  - I refined the alert page layout and adjusted spacing and alignment so it looks cleaner across device sizes.

- What is planned to be done until the next scrum meeting?

  - I plan to finalize the visual hierarchy for the alert details so the important info stands out more.

- What are the hurdles?

  - There’s still an issue where updated alerts don’t always re-render, so I need to trace where state isn’t being refreshed.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about three hours.

- What was done since the last scrum meeting?

  - I finished most of the admin record screen and added consistent padding and container sizes to match the updated theme.

- What is planned to be done until the next scrum meeting?

  - I want to complete the final pieces of the admin view and start polishing the style guide for handoff.

- What are the hurdles?

  - Some UI transitions feel slightly delayed — the animations may be loading before the content fully mounts.