Daily Scrum Meeting Minutes							     11/16/2025

Attendees: Jorge Pereira, Humberto Monguia, Alejandro Rodriguez, Jose Menendez

Start time: 12:00 PM

End time: 1:30 PM

Jorge Pereira:

- How many hours did I work since the last meeting?

  - I worked around three hours.

- What was done since the last scrum meeting?

  - I debugged the duplicate logging issue and confirmed it happens during rapid reconnect attempts when two components subscribe at the same time.

- What is planned to be done until the next scrum meeting?

  - I plan to consolidate the event emitter so only one subscriber can trigger a log per reconnect cycle.

- What are the hurdles?

  - Some timing inconsistencies remain depending on device speed — I’ll need to test it across platforms.

Jose Menendez:

- How many hours did I work since the last meeting?

  - I spent about three hours working.

- What was done since the last scrum meeting?

  - I prototyped the caching layer using memoized filters and saw smoother performance on medium-sized datasets.

- What is planned to be done until the next scrum meeting?

  - I’ll expand the caching to include nested filters and test how it behaves with live data updates.

- What are the hurdles?

  - There’s a tricky edge case where cached results don’t invalidate properly when alerts update.

Alejandro Rodriguez:

- How many hours did I work since the last meeting?

  - I worked close to three hours.

- What was done since the last scrum meeting?

  - I created an updated alert details layout with clearer typography and spacing.

- What is planned to be done until the next scrum meeting?

  - I’ll begin integrating icons and color cues to emphasize severity and status more visually.

- What are the hurdles?

  - Some older components still override global styles, so I need to refactor those before applying the new hierarchy.

Humberto Monguia:

- How many hours did I work since the last meeting?

  - I worked about three hours.

- What was done since the last scrum meeting?

  - I tested the admin screen interactions and refined container behavior when switching tabs.

- What is planned to be done until the next scrum meeting?

  - I’ll finalize the admin view’s responsive breakpoints and start assembling the unified style guide draft.

- What are the hurdles?

  - Animations still conflict with layout shifts on slower devices — I need to isolate which transitions are causing the jumps.